# Software Test Plan (STP) - Canteen Pre-Order System

Project: Canteen Pre-Order System
Version: 1.0
Authors: Sindhu KS , Rohini Vishu , Pooja LR , Sumeet Shiggavi
Date: 11-10-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Canteen Pre-Order System v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers student registration and login, menu browsing, cart management, pre-order placement, payment-status handling, order tracking, order history, cancellation, staff menu management, food availability, and order processing. Physical food preparation and activities outside the software are excluded.

References: Canteen Pre-Order System SRS v1.0, Software Architecture and Design Specification v1.0, Requirements Traceability Matrix (RTM).

Definitions: SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), STP (Software Test Plan), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing).

## 2. Test Items

- Student authentication and user management module
- Menu browsing and search module
- Cart and checkout module
- Order placement and order-history module
- Payment-status module
- Order tracking and cancellation module
- Staff authentication and authorization module
- Menu management and food-availability module
- Staff order queue and status management module

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

### Functional Requirements

CPS-F-001: Student Registration

CPS-F-002: User Authentication

CPS-F-003: Menu Display

CPS-F-004: Menu Filtering

CPS-F-005: Cart Management

CPS-F-006: Checkout Validation

CPS-F-007: Order Creation

CPS-F-008: Order Confirmation

CPS-F-009: Payment Processing

CPS-F-010: Order Tracking

CPS-F-011: Order History

CPS-F-012: Order Cancellation

CPS-F-013: Staff Authentication

CPS-F-014: Menu Management

CPS-F-015: Order Queue

CPS-F-016: Status Updates

CPS-F-017: Availability Validation

CPS-F-018: Total Calculation

CPS-F-019: Error Handling

CPS-F-020: Sales Reporting

### Non-Functional Requirements

CPS-NF-001: Response Time

CPS-NF-002: System Availability

CPS-NF-003: Usability

CPS-NF-004: Audit Logging

CPS-NF-005: Accessibility

CPS-NF-006: Retry Reliability

CPS-NF-007: Browser Compatibility

CPS-NF-008: Data Integrity

CPS-NF-009: Scalability

CPS-NF-010: Modularity

### Security Requirements

CPS-SR-001: Password Security

CPS-SR-002: Endpoint Authentication

CPS-SR-003: Role Authorization

CPS-SR-004: Server Validation

CPS-SR-005: Secure Logging

CPS-SR-006: HTTPS Communication

.

## 4. Features Not to be Tested

- Internal implementation of external payment providers; only the Canteen Pre-Order System's integration behaviour is tested.
- Physical food preparation, cooking, packaging, and other activities outside the software.
- Production payment infrastructure when a sandbox or simulated payment environment is used.
- Browser and operating-system internals.

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level)
- Integration tests (frontend ↔ backend ↔ database)
- System tests (end-to-end student and staff functionality)
- Acceptance tests (UAT)

Types:
- Functional testing (core features)
- Regression testing
- Performance testing (response time, load)
- Usability testing (UI clarity and responsive behaviour)
- Security testing (authentication, authorization, input validation)
- Compatibility testing (supported browsers)

Entry Criteria: Stable build delivered, test data available, test environment ready.

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, and all high-priority acceptance criteria satisfied.

## 5.1 Security Validation

- Validate password handling (hashing and no plaintext logging)
- Authentication and session validation
- Role-based authorization for staff functions
- Server-side validation of prices, quantities, item IDs, availability, and order totals
- HTTPS verification in deployed environments
- Input validation and authorization-bypass testing

## 6. Test Environment

Hardware: Standard laptop, desktop, and mobile devices; no specialized hardware is required for core testing.

Software: Canteen Pre-Order System v1.0, Node.js/Express backend, MongoDB test database, and supported web browsers.

Tools: Postman (API testing), optional Jest/React Testing Library (test automation), optional JMeter (performance testing), Git/GitHub (source control).

Test Data: Dummy student accounts, staff accounts, menu items, cart contents, orders, and payment-status records.

## 7. Test Schedule

Milestones:
- Test case design: 05-Oct-2026 to 10-Oct-2026
- Environment setup: 11-Oct-2026 to 13-Oct-2026
- Sprint 1 testing: 19-Oct-2026 to 23-Oct-2026
- Sprint 2 testing and regression: 26-Oct-2026 to 30-Oct-2026
- Final defect verification: 31-Oct-2026 to 01-Nov-2026
- UAT: 02-Nov-2026 to 10-Nov-2026

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (manual & automated)
- Test Scripts
- Test Data
- Test Execution Logs
- Defect Reports
- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Rohini Vishu | Prepare plan, coordinate test execution |
| Test Engineer | Sumeet Shiggavi | Design & execute test cases, log defects |
| Developer | Sindhu K S | Support defect fixes and triage |
| Product Owner | Pooja L R | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from the development team |
| Test environment downtime | Maintain a backup test environment and database backup |
| Dependency on external payment-service sandbox | Use a stable sandbox/test stub and verify integration behaviour separately |

## 11. Assumptions & Dependencies

- Canteen Pre-Order System test environment will be stable and available.
- Test data for student accounts, staff accounts, menu items, orders, and payment-status records will be provided before execution.
- Required backend services, database, and test tools will be available during testing.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Test environment is unavailable for more than 4 hours.
- The build is too unstable and blocks more than 30% of planned test cases.

Resume testing if:
- Blocking defects are resolved.
- The test environment is stabilized.
- A stable build is delivered for retesting.

## 13. Test Case Management & Traceability

The Requirements Traceability Matrix (RTM) maps each functional, non-functional, and security requirement in the SRS to its planned test case(s). These mappings define planned coverage; execution status shall be updated after testing.

### Functional Requirement Traceability

CPS-F-001 (Student registration) → TC-AUTH-01

CPS-F-002 (User login) → TC-AUTH-02

CPS-F-003 (Menu display) → TC-MENU-01

CPS-F-004 (Menu search and filtering) → TC-MENU-02

CPS-F-005 (Cart management) → TC-CART-01

CPS-F-006 (Cart validation) → TC-CART-02

CPS-F-007 (Order placement) → TC-ORD-01

CPS-F-008 (Order confirmation and unique order ID) → TC-ORD-02

CPS-F-009 (Payment-status handling) → TC-PAY-01

CPS-F-010 (Current order tracking) → TC-TRACK-01

CPS-F-011 (Order history) → TC-TRACK-02

CPS-F-012 (Order cancellation) → TC-ORD-03

CPS-F-013 (Staff authentication and authorization) → TC-STAFF-01

CPS-F-014 (Menu management) → TC-STAFF-02

CPS-F-015 (Incoming order queue) → TC-STAFF-03

CPS-F-016 (Order status updates) → TC-STAFF-04

CPS-F-017 (Unavailable-item validation) → TC-MENU-03

CPS-F-018 (Server-side total calculation) → TC-ORD-04

CPS-F-019 (Validation and error handling) → TC-ERR-01

CPS-F-020 (Order and sales reporting) → TC-STAFF-05

### Non-Functional Requirement Traceability

CPS-NF-001 (Response time) → TC-PERF-01

CPS-NF-002 (Application availability) → TC-REL-01

CPS-NF-003 (Usability) → TC-UX-01

CPS-NF-004 (Audit logging) → TC-OPS-01

CPS-NF-005 (Accessibility) → TC-UX-02

CPS-NF-006 (Duplicate-order prevention during retries) → TC-REL-02

CPS-NF-007 (Browser compatibility) → TC-COMP-01

CPS-NF-008 (Order data integrity) → TC-DATA-01

CPS-NF-009 (Scalability) → TC-PERF-02

CPS-NF-010 (Maintainability and modularity) → TC-MAINT-01

### Security Requirement Traceability

CPS-SR-001 (Secure password storage) → TC-SEC-01

CPS-SR-002 (Authentication on protected endpoints) → TC-SEC-02

CPS-SR-003 (Staff role-based authorization) → TC-SEC-03

CPS-SR-004 (Server-side data and total validation) → TC-SEC-04

CPS-SR-005 (Sensitive information excluded from logs) → TC-SEC-05

CPS-SR-006 (HTTPS in deployed environments) → TC-SEC-06

### Traceability Status

The test-case IDs above represent planned mappings and must be confirmed against the actual test-case documents. Record execution status as Not Started (N), Pass (P), or Fail (F), as applicable. Mark a requirement as passed only after its acceptance criteria have been verified. Failed tests shall be documented and retested after corrective action.

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed
- % passed/failed
- Defect density
- Defect aging
- Requirement coverage

Reports:
- Daily execution status
- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Rohini Vishu | 11-10-2026 |
| Dev Lead | Sindhu K S | 11-10-2026 |
| Product Owner | Pooja L R | 11-10-2026 |